CONUNDRUM

Full Build Specification

Daily Duel Trivia — MVP to Launch

| Stack React/Vite · Supabase · Netlify · Cloudflare · Resend | Version 1.0 MVP |
| --- | --- |
| Date April 2026 | Author Jimmy Cannon |

# Table of Contents

# 1. Product Overview

Conundrum is an async daily trivia game built for social competition. Players answer one 10-question daily set, score based on accuracy and speed, and compete on a shared leaderboard. The challenge-a-friend mechanic drives organic growth. Real-time multiplayer is explicitly out of scope for v1.

## 1.1 The Core Promise

Play one polished daily trivia round, compete on a leaderboard, and challenge friends.

## 1.2 Design Principles

- Server is the source of truth — never trust the browser for scoring

- Anti-cheat from day one — not bolted on later

- Content before features — question quality drives retention

- One clean daily loop — resist adding modes until the base loop is proven

- Async first — real-time rooms are a Phase 6+ problem

## 1.3 Target User

Adults 25–45 who enjoy casual competition. Dallas/Texas context is an easy niche wedge but the engine should be category-agnostic so packs can be swapped in later.

# 2. Tech Stack

| Column | Type | Notes |
| --- | --- | --- |
| Frontend | React 18 + Vite | Deployed to Netlify. Tailwind for styling. React Router for navigation. |
| Auth + DB | Supabase | Postgres, Auth (JWT), Row Level Security, Edge Functions, Realtime, Storage. |
| Hosting | Netlify | Deploy previews per PR. Environment variable management by context. |
| DNS / CDN | Cloudflare | Proxy + CDN in front of production domain. Turnstile for bot protection. |
| Email | Resend | Transactional email via API + templates. Domain verified through Cloudflare DNS. |
| Source control | GitHub | Main branch deploys to production. PR branches get Netlify preview URLs. |
| State mgmt | Zustand | Lightweight session state. No Redux needed at this scale. |
| Routing | React Router v6 | File-based mental model, easy auth guards. |

# 3. Folder Structure

## 3.1 Repository Root

/conundrum

/src

/components          # Shared, reusable UI components

/pages               # One file per route

/lib

supabase.ts        # Supabase client singleton

api.ts             # Typed API helper functions

scoring.ts         # Score formula (mirrors backend logic for display)

utils.ts           # Date helpers, formatters

/features

/auth              # Login, signup, guards

/game              # Play screen, timer, question card

/leaderboard       # Daily + all-time boards

/profile           # Player stats, history

/challenge         # Challenge link generation + accept flow

/admin             # Question/set management (auth gated)

/store               # Zustand stores

/types               # Shared TypeScript types

/supabase

/migrations          # Numbered SQL migration files

/functions

/finalize-session  # Score a completed game

/send-challenge    # Fire Resend challenge email

/publish-daily     # Activate the day's question set

/leaderboard-push  # Triggered on score change

/public

favicon.ico

og-image.png         # Social share preview

netlify.toml           # Build settings, redirects, env context

package.json

tailwind.config.ts

tsconfig.json

## 3.2 Key File Conventions

- Feature folders own their own components, hooks, and types

- Shared components go in /components only if used by 2+ features

- No business logic in page components — keep pages as thin shells

- All Supabase queries go through /lib/api.ts, not scattered in components

- Edge functions are named for the action they perform, not the data they touch

# 4. Database Schema

All tables live in Supabase (PostgreSQL). Use the migrations folder for versioned schema changes. Enable Row Level Security on every table.

## 4.1 profiles

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid PK | Matches auth.users.id. Set on signup via trigger. |
| username | text UNIQUE NOT NULL | Public display handle. Lowercase, no spaces. |
| display_name | text | Full name or preferred display name. |
| avatar_url | text | Optional. Supabase Storage URL. |
| created_at | timestamptz | Defaults to now(). |

## 4.2 categories

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid PK |  |
| name | text NOT NULL | e.g. 'General Knowledge', 'Texas Culture' |
| slug | text UNIQUE NOT NULL | URL-safe version of name. |
| is_active | boolean | Defaults true. Toggle to hide from admin. |
| created_at | timestamptz |  |

## 4.3 questions

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid PK |  |
| category_id | uuid FK → categories |  |
| prompt | text NOT NULL | The question text. |
| question_type | text | Enum: multiple_choice, true_false. Add image later. |
| difficulty | text | Enum: easy, medium, hard. |
| explanation | text | Optional. Shown after answer is revealed. |
| is_active | boolean | Defaults true. Disable broken questions without deleting. |
| created_at | timestamptz |  |

## 4.4 question_options

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid PK |  |
| question_id | uuid FK → questions |  |
| option_text | text NOT NULL | The answer choice text. |
| sort_order | int | Determines display order. Randomize client-side optionally. |

## 4.5 question_answers

| Column | Type | Notes |
| --- | --- | --- |
| question_id | uuid PK FK → questions | One row per question. Composite PK not needed. |
| correct_option_id | uuid FK → question_options | Points to the correct option. |

⚠ CRITICAL: Never expose question_answers to browser clients. RLS must restrict SELECT to service role only. The Edge Function finalizes correctness server-side.

## 4.6 daily_sets

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid PK |  |
| set_date | date UNIQUE NOT NULL | The calendar date this set is assigned to. |
| title | text | Optional. e.g. 'Monday Mixer'. |
| is_published | boolean | Defaults false. Flip to true to go live. |
| created_at | timestamptz |  |

## 4.7 daily_set_questions

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid PK |  |
| daily_set_id | uuid FK → daily_sets |  |
| question_id | uuid FK → questions |  |
| position | int NOT NULL | 1–10. Locked at session start. Do not change after publishing. |

## 4.8 game_sessions

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid PK |  |
| user_id | uuid FK → profiles |  |
| daily_set_id | uuid FK → daily_sets | Null for Endless sessions. |
| mode | text NOT NULL | Enum: daily, endless. Defaults to 'daily'. |
| category_id | uuid FK → categories | Endless only. Null = random across all categories. |
| started_at | timestamptz |  |
| completed_at | timestamptz | Null until finalized or player quits. |
| status | text | Enum: active, completed, abandoned. |
| score | int | Official score. Set by Edge Function only. |
| correct_count | int | How many questions answered correctly. |
| question_count | int | Total questions served. Varies in Endless mode. |
| longest_streak | int | Highest consecutive correct run in this session. |
| duration_ms | bigint | Total elapsed ms from start to last answer. |
| anti_cheat_flag | boolean | Defaults false. Set true for suspicious sessions. |

⚠ Enforce one completed daily session per user per daily_set_id: CREATE UNIQUE INDEX ON game_sessions(user_id, daily_set_id) WHERE status = 'completed' AND mode = 'daily'. No such limit on Endless sessions.

## 4.9 responses

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid PK |  |
| game_session_id | uuid FK → game_sessions |  |
| question_id | uuid FK → questions |  |
| selected_option_id | uuid FK → question_options | The option the player chose. |
| answered_at | timestamptz | Recorded server-side in Edge Function. |
| response_time_ms | int | How long player took on this question. |
| is_correct | boolean | Set by Edge Function, not client. |
| points_awarded | int | Calculated by scoring formula in Edge Function. |

## 4.10 friend_challenges

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid PK |  |
| challenger_user_id | uuid FK → profiles | The player who sent the challenge. |
| opponent_email | text | Nullable. Set if opponent is not yet a user. |
| opponent_user_id | uuid FK → profiles | Nullable. Set once opponent signs up or is matched. |
| daily_set_id | uuid FK → daily_sets | Which day's set the challenge references. |
| status | text | Enum: pending, accepted, completed. |
| created_at | timestamptz |  |

## 4.11 notifications

| Column | Type | Notes |
| --- | --- | --- |
| id | uuid PK |  |
| user_id | uuid FK → profiles | The recipient. |
| type | text | Enum: challenge_received, beaten_on_leaderboard, daily_available. |
| payload | jsonb | Flexible data. e.g. {challenger_name, challenge_id}. |
| read_at | timestamptz | Null if unread. |
| created_at | timestamptz |  |

# 5. Row Level Security (RLS)

Enable RLS on every table. Use auth.uid() to scope user-owned rows. The service role key bypasses RLS — only use it in Edge Functions, never in browser code.

## 5.1 RLS Policy Reference

| Table | SELECT | INSERT | Notes |
| --- | --- | --- | --- |
| profiles | Own row only | On signup via trigger | UPDATE own row only. No DELETE. |
| categories | Public read | Service role only | Players browse categories. |
| questions | Public read (active only) | Service role only | Filter: is_active = true. |
| question_options | Public read | Service role only |  |
| question_answers | Service role only | Service role only | NEVER expose to browser. |
| daily_sets | Public (published only) | Service role only | Filter: is_published = true. |
| daily_set_questions | Public read | Service role only |  |
| game_sessions | Own rows only | Own user_id only | Cannot UPDATE score directly. |
| responses | Own rows only | Via Edge Function | Edge Function uses service role. |
| friend_challenges | Own challenges | Own challenger_id |  |
| notifications | Own rows only | Via Edge Function | UPDATE read_at only. |

# 6. Auth Flow

## 6.1 Signup

- User submits email + password on /signup

- Cloudflare Turnstile token validated first (client-side challenge, server-side verify)

- supabase.auth.signUp() called — Supabase sends verification email

- Database trigger fires: insert row into profiles with auth.uid() as id

- User lands on /verify-email holding screen

- User clicks link in email → Supabase handles callback → session established

- Redirect to /play (today's daily set)

## 6.2 Login

- User submits email + password on /login

- supabase.auth.signInWithPassword() called

- JWT stored in Supabase's managed session (httpOnly cookie or localStorage per config)

- Redirect to /play or the originally requested protected route

## 6.3 Auth Guards

Use a ProtectedRoute wrapper component in React Router. Check session via supabase.auth.getSession() on mount. If null, redirect to /login with the intended route stored in location state.

## 6.4 Admin Guard

Add a role field to the profiles table (text, default 'player'). Admin pages check for role = 'admin'. Set manually in Supabase dashboard for initial admin accounts. Do not expose a self-service admin escalation path.

## 6.5 Supabase Auth URL Configuration

⚠ Set Site URL and Redirect URLs in Supabase Auth settings for each environment: localhost:5173, your Netlify preview wildcard (*.netlify.app), and your production domain. Mismatched URLs are the most common auth bug in development.

## 6.6 Magic Links (Phase 3 option)

Supabase supports passwordless magic link sign-in natively. Resend can handle the email delivery. Wire this up in Phase 3 as an optional login method — do not build it in Phase 1.

# 7. Scoring Model

All official scoring happens in the finalize-session Edge Function. The client can display a running score estimate, but the server score is authoritative and final.

## 7.1 Per-Question Formula

| Column | Type | Notes |
| --- | --- | --- |
| Base (correct) | 100 pts | Awarded for any correct answer regardless of speed. |
| Speed bonus | 0–50 pts | Linear scale. Full 50 at 0s, 0 at 15s. Clamp at 0. |
| Streak bonus | +10 pts | Each correct answer after 3 consecutive correct in a row. |
| Wrong answer | 0 pts | No penalty. Streak resets. |

## 7.2 Speed Bonus Formula

speedBonus = Math.max(0, Math.round(50 * (1 - responseTimeMs / 15000)))

## 7.3 Tie-Breaking

- Higher correct answer count wins

- Lower total duration_ms wins

## 7.4 Anti-Cheat Checks in Edge Function

- Total session duration < (number of questions * minimum plausible time): flag

- Any single response_time_ms < 300ms: flag (human reaction minimum)

- Session started_at vs completed_at gap inconsistent with response times: flag

- Flagged sessions: score still saved but anti_cheat_flag = true. Review manually.

⚠ Do not discard flagged sessions automatically. Review first. False positives happen on fast connections.

# 8. Edge Functions

## 8.1 finalize-session

Called when the player submits their last answer. Receives: session_id, array of {question_id, selected_option_id, response_time_ms}.

- Validate session belongs to calling user

- Confirm session status is 'active'

- Confirm daily set is published and it's the correct day

- Look up correct answers (service role) — never from client

- Calculate is_correct and points_awarded per response

- Run anti-cheat checks

- Insert all response rows

- Update game_session: status='completed', score, correct_count, duration_ms, completed_at

- Return final score summary to client

## 8.2 send-challenge

Called when a player generates a challenge link. Receives: challenger_user_id, opponent_email, daily_set_id.

- Insert row into friend_challenges

- Generate signed challenge token (JWT or UUID lookup)

- Call Resend API to send challenge email with token link

- Return challenge URL for clipboard copy

## 8.3 publish-daily-set

Called by admin or cron. Receives: daily_set_id.

- Validate set has exactly 10 questions

- Set is_published = true

- Optionally trigger send to notification queue: daily_available for all users

## 8.4 leaderboard-push

Triggered via Supabase Database Webhook on game_sessions INSERT where status becomes 'completed'.

- Check if new score displaces anyone in top N for the day

- If so, insert beaten_on_leaderboard notification for displaced user

- Optionally use Supabase Realtime to broadcast leaderboard update

# 9. Screen-by-Screen Specification

## 9.1 Public Screens

| Landing Page / |  |
| --- | --- |
| UI Elements - Headline: 'One round. Ten questions. Beat your friends.' - Sub-headline with value prop - CTA: 'Play Today's Round' → /signup if not authed - Sample leaderboard widget (top 5, anonymized) - How it works: 3-step explainer - Footer with /about link | Notes - No fluff. Fast load. - Turnstile widget not needed here — just on signup - OG image for social sharing set in <head> |

| Sign Up /signup |  |
| --- | --- |
| UI Elements - Email + password fields - Cloudflare Turnstile widget - Username field (unique, validated on blur) - Submit → triggers Supabase signUp() - Link to /login | Notes - Validate username uniqueness via Supabase RPC before submit - Disable submit until Turnstile token is ready - Show inline errors on field blur |

| Login /login |  |
| --- | --- |
| UI Elements - Email + password - Submit → signInWithPassword() - Link to /signup - 'Forgot password' link (Supabase reset flow) | Notes - Redirect to originally requested route after login - Rate limit attempts on Supabase side |

| Leaderboard (Public) /leaderboard |  |
| --- | --- |
| UI Elements - Toggle: Today / All-Time - Table: Rank, Username, Score, Correct Count, Time - Highlight current user's row if logged in - Challenge button per row (auth required) | Notes - Public view shows top 50 - Realtime subscription optional in Phase 3 - Cache aggressively — refresh every 60s max |

| Challenge Accept /challenge/:token |  |
| --- | --- |
| UI Elements - Challenger's name and score revealed - CTA: 'Accept Challenge — Play Now' - If no account: prompt to sign up first - If already played today: show your score vs theirs | Notes - Validate token against friend_challenges table - Token should be UUID-based, not guessable - Expired tokens (>7 days) show graceful error |

## 9.2 Authenticated Screens

| Play Screen /play |  |
| --- | --- |
| UI Elements - Question number (e.g. '3 / 10') - Category badge - Question prompt - Answer options (A/B/C/D or True/False) - Countdown timer (visible, animated) - Progress bar | Notes - Question order locked at session start - Timer is display only — server timestamps the actual answer - Advance to next question immediately on answer - No ability to go back - One session per user per daily set — redirect if already completed |

| Results Screen /results/:sessionId |  |
| --- | --- |
| UI Elements - Final score (large, animated) - Correct count / 10 - Per-question breakdown: question, your answer, correct answer, points - Where you rank today (e.g. '#14 of 203') - Share buttons: copy challenge link, share score image - CTA: View Leaderboard | Notes - Show explanation field for each question if populated - Generate share card as Canvas image or server-rendered OG image - Challenge link pre-generated from /results |

| Profile /profile |  |
| --- | --- |
| UI Elements - Display name + username + avatar (editable) - Career stats: games played, avg score, best score, avg correct - Streak: current daily streak - Recent games list (last 10) | Notes - Avatar upload goes to Supabase Storage - Stats derived from game_sessions — no separate stats table needed at MVP - Username change: validate uniqueness before saving |

| Game History /history |  |
| --- | --- |
| UI Elements - Paginated table: Date, Score, Correct, Rank - Click row → /results/:sessionId for that game | Notes - Only show completed sessions - Default sort: newest first |

## 9.3 Admin Screens

| Admin Dashboard /admin |  |
| --- | --- |
| UI Elements - Stats: total users, games today, avg score today - Quick links to all admin sections - Flagged sessions count with link | Notes - Auth guard: role = 'admin' only - No analytics beyond what Supabase provides at MVP |

| Question Manager /admin/questions |  |
| --- | --- |
| UI Elements - Filter by category, difficulty, active/inactive - List with: prompt preview, type, difficulty, active toggle - Add Question button → inline form or modal - Edit / Disable per row | Notes - Required fields: prompt, category, type, options (min 2), correct answer - Disabling a question removes it from future sets but does not affect historical sessions |

| Daily Set Manager /admin/daily-set |  |
| --- | --- |
| UI Elements - Calendar view of upcoming sets - Click a date → edit that set - Question picker: search + filter + add to set - Question count indicator (must be exactly 10 to publish) - Publish button (confirms before going live) | Notes - Warn if today's set is not yet published - Warn if any question in the set is inactive - Lock editing after publish — require unpublish first |

| Reports / Anti-Cheat /admin/reports |  |
| --- | --- |
| UI Elements - List of flagged sessions - Per-session: user, score, response times, suspicious indicator - Actions: Clear flag / Nullify score | Notes - Do not auto-ban — review manually at MVP - Nullifying score sets score = 0 and adds a note to payload |

# 10. Email Flows (Resend)

## 10.1 Domain Setup

- Add your sending domain in Resend dashboard

- Add DNS records (SPF, DKIM, DMARC) in Cloudflare

- Verify domain in Resend — takes ~10 minutes

- Set RESEND_API_KEY in Netlify environment variables

## 10.2 Email Templates

| Trigger | Subject | Body Summary |
| --- | --- | --- |
| Signup | Welcome to Conundrum | Confirm email link. Brief how-to. Link to /play. |
| Email verification follow-up | Don't forget to verify | Resend confirm link. Fires 24h after signup if unverified. |
| Challenge received | [Name] challenged you to Conundrum! | Their score (if played). Challenge link. Expiry note. |
| Daily set live | Today's Conundrum is ready | CTA to play. Yesterday's top score teaser. |
| Beaten on leaderboard | [Name] just passed you | New rank. Motivational nudge. Link to /play. |

⚠ Beaten-on-leaderboard emails should be rate-limited. Max 1 per user per day or they become spam.

# 11. Environment Variables

## 11.1 Netlify Variables by Context

| Variable | Local | Preview | Production |
| --- | --- | --- | --- |
| VITE_SUPABASE_URL | dev project | staging project | prod project |
| VITE_SUPABASE_ANON_KEY | dev anon key | staging anon key | prod anon key |
| SUPABASE_SERVICE_ROLE_KEY | dev service key | staging service key | prod service key |
| RESEND_API_KEY | test key | test key | live key |
| TURNSTILE_SITE_KEY | test site key | staging key | prod key |
| TURNSTILE_SECRET_KEY | test secret | staging secret | prod secret |
| VITE_APP_URL | http://localhost:5173 | Netlify preview URL | https://yourdomain.com |

⚠ SUPABASE_SERVICE_ROLE_KEY is used only in Edge Functions and must never appear in browser bundles. If it starts with VITE_, Vite will expose it. Keep it without that prefix.

# 12. Deployment Setup

## 12.1 First-Time Setup Sequence

- Create Supabase project (call it conundrum-prod)

- Run migrations to create schema

- Enable RLS on all tables and add policies

- Deploy Edge Functions via Supabase CLI

- Create GitHub repo and push initial code

- Connect Netlify to GitHub repo

- Set all environment variables in Netlify by context

- Configure Supabase Auth: set Site URL and Redirect URLs

- Point Cloudflare DNS to Netlify

- Add Cloudflare proxy (orange cloud) to enable CDN

- Verify Resend domain in DNS

- Run smoke test: signup, verify email, play a round, check leaderboard

## 12.2 netlify.toml

[build]

command = 'npm run build'

publish = 'dist'

[[redirects]]

from = '/*'

to = '/index.html'

status = 200

⚠ The catch-all redirect is required for React Router to handle client-side navigation. Without it, direct URL hits to /play return 404.

## 12.3 Staging Environment

Create a second Supabase project (conundrum-staging) and a second Netlify site. Use Netlify deploy previews for PR testing. Wire staging variables to the preview context. This lets you test auth flows with real email without contaminating production data.

# 13. Implementation Order

Work in phases. Ship something playable at the end of each phase before starting the next.

Phase 1: Foundation

- Create Supabase project and run initial migrations - Set up profiles table and signup trigger - Scaffold React/Vite app with Tailwind - Build /signup and /login pages - Add Cloudflare Turnstile to signup - Wire Supabase Auth — verify the full email confirmation loop works - Deploy to Netlify, connect GitHub, configure Cloudflare DNS - Smoke test: create account, verify email, see /play placeholder

Phase 2: Gameplay

- Seed 20 questions across 2–3 categories in admin - Build /admin/questions (add/edit/disable questions) - Build /admin/daily-set (create a set, pick 10 questions) - Build publish-daily-set Edge Function - Build /play screen with timer and question card - Build finalize-session Edge Function (scoring + anti-cheat) - Build /results screen with per-question breakdown - Enforce one-game-per-day limit - Smoke test: play a full round, verify score matches server

Phase 3: Competition

- Build /leaderboard (today + all-time) - Build challenge link generation in /results - Build /challenge/:token accept flow - Build send-challenge Edge Function - Set up Resend domain and wire welcome + challenge emails - Build daily reminder email (manual trigger first, cron later) - Build leaderboard-push Edge Function + beaten notification - Smoke test: full challenge loop, email receipt, leaderboard update

Phase 4: Profile + Polish + Endless Mode

- Build /profile with editable display name and avatar upload - Build /history with paginated game list (daily and endless tabs) - Add streak tracking to profiles - Build /admin/reports for flagged session review - Add email: beaten-on-leaderboard (with rate limit) - Add unsubscribe handling to all emails - Performance pass: cache leaderboard, lazy load history - Build /endless category picker screen - Build /endless/play screen with quit-anytime mechanic - Build get-next-question Edge Function - Build /endless/results screen with personal best detection - Add Endless personal bests to /profile - Add endless_leaderboards view (all-time high score per category)

Phase 5: Growth + Monetization Hooks

- Referral tracking: ?ref= param on challenge links - Category packs: add pack_id to daily_sets for themed days - Private leagues scaffold (users can create invite-only leaderboards) - Premium gate: define what premium unlocks (archives, category mode) - Stripe integration for premium subscription - Sponsored round field on daily_sets (sponsor_name, sponsor_url)

# 14. Endless Mode

Endless Mode is a separate play loop from Daily Duel. Players can launch a session any time of day, pick a category (or choose Random), and answer questions back-to-back until they quit or run out of questions in that category. No daily limit. No shared leaderboard pressure. Just trivia, on demand.

## 14.1 Design Goals

- Low friction — pick a category and go, no setup

- Replayable — Random mode means no two sessions feel the same

- Personal competition — beat your own best streak or score, not other people

- Content surface area — gives players a reason to stay after they've done the daily round

- Admin leverage — every question written for Daily Duel is immediately usable in Endless

## 14.2 Mode Definitions

| Mode | Behavior |
| --- | --- |
| Category Mode | Player picks one active category. Questions served randomly from that category's pool, no repeats within the session. Session ends when player quits or all questions in the category have been served. |
| Random Mode | Questions served randomly from ALL active categories with no category filter. Broader and less predictable. Session ends when player quits or the full question pool is exhausted (unlikely at scale). |

## 14.3 Schema Additions

No new tables required. The existing game_sessions and responses tables handle Endless mode via the mode and category_id fields added in Section 4.8. Key behavior differences:

- daily_set_id is NULL for Endless sessions

- category_id is set for Category Mode; NULL for Random Mode

- mode = 'endless' on all Endless game_sessions rows

- question_count increments as questions are served, not predetermined

- longest_streak is tracked per session and compared to personal best at session end

Personal best tracking — derive from game_sessions, no separate table needed:

-- Best score in a category (endless)

SELECT MAX(score) FROM game_sessions

WHERE user_id = $1 AND mode = 'endless'

AND category_id = $2 AND status = 'completed';

-- Best streak ever (any endless session)

SELECT MAX(longest_streak) FROM game_sessions

WHERE user_id = $1 AND mode = 'endless';

## 14.4 Edge Function: get-next-question

Called by the client each time the player is ready for the next question. Receives: session_id.

- Validate session belongs to calling user and status is 'active' and mode is 'endless'

- Query responses for this session to get already-served question IDs

- Query questions WHERE is_active = true AND id NOT IN (already served)

- If category_id is set on the session: also filter WHERE category_id = session.category_id

- Pick one at random: ORDER BY random() LIMIT 1

- If no questions remain: return { done: true } to signal session completion

- Return: { question_id, prompt, question_type, options: [{id, text, sort_order}] }

- Do NOT return the correct answer — finalization happens per-response in endless mode

## 14.5 Edge Function: submit-endless-answer

Called after each answer in Endless mode (unlike daily, which batches all answers at the end). Receives: session_id, question_id, selected_option_id, response_time_ms.

- Validate session is active and belongs to calling user

- Look up correct answer for question_id (service role)

- Calculate is_correct and points_awarded using same scoring formula as daily

- Insert response row

- Return: { is_correct, correct_option_id, points_awarded, explanation, running_score }

- Client uses is_correct and correct_option_id to show immediate answer feedback

⚠ Endless mode reveals the answer immediately after each question — this is intentional. There is no leaderboard race to corrupt, and immediate feedback makes the mode more educational and satisfying.

## 14.6 Edge Function: end-endless-session

Called when the player taps Quit or the question pool is exhausted. Receives: session_id.

- Validate session belongs to calling user

- Calculate final score, correct_count, question_count, longest_streak from responses

- Update game_session: status='completed', score, correct_count, question_count, longest_streak, duration_ms, completed_at

- Return: session summary + personal best comparison

## 14.7 Scoring in Endless Mode

Same per-question formula as Daily Duel (base 100 + speed bonus up to 50 + streak bonus). No changes to the formula. The difference is that Endless scores are not compared against other players on a shared daily leaderboard — they are compared only against the player's own history.

## 14.8 Screen Specifications

| Endless Hub /endless |  |
| --- | --- |
| UI Elements - Header: 'Endless Mode' - Subhead: 'Play any time. Pick a category or go random.' - Category cards: one per active category (name, question count, your best score) - Random card: highlighted, first in the grid, shows total question pool size - Each card: tap to start a new session immediately - Your Stats section at bottom: all-time endless questions answered, longest streak ever | Notes - Require auth — redirect to /login if not signed in - Category cards pull from categories table WHERE is_active = true - Best score per category derived from game_sessions query — cache this - Random card should stand out visually — use gold or a distinct treatment |

| Endless Play /endless/play |  |
| --- | --- |
| UI Elements - Question counter (e.g. 'Q 14' — open-ended, no denominator) - Category badge (or 'Random' badge) - Current streak indicator (e.g. '🔥 4 in a row') - Running score - Question prompt - Answer options - Per-question timer (same 15s mechanic as daily) - Quit button — always visible, confirms before exiting | Notes - After each answer: reveal correct/incorrect immediately with color flash - Show explanation text if populated (1–2 second hold before advancing) - Advance to next question via get-next-question Edge Function call - If done: true returned, auto-navigate to /endless/results - Quit button: confirm dialog ('Your progress will be saved') → end-endless-session → /endless/results - No ability to pause — quit is the only exit |

| Endless Results /endless/results/:sessionId |  |
| --- | --- |
| UI Elements - Final score (large) - Questions answered / Correct count / Longest streak - Personal best callouts: 'New best score in [Category]!' or 'New longest streak!' - Per-question summary (collapsed by default, expandable) - CTA: Play Again (same category) ¦ Try a Different Category ¦ Go to Daily | Notes - Compare score to previous best for this category using session history query - If new personal best: animate the callout — make it feel like an achievement - No social share for endless scores at MVP (add later) - Play Again reuses same category_id and starts a fresh session |

## 14.9 Navigation

Add Endless Mode as a primary nav item alongside Daily and Leaderboard. It should be discoverable from the homepage and from the post-daily results screen ('Still want more? Try Endless Mode').

| Entry Point | Destination |
| --- | --- |
| Main navigation | /endless — category hub |
| Daily results screen | CTA button → /endless (promotes mode to satisfied players) |
| Homepage (logged in) | Secondary CTA below 'Play Today's Round' |
| /endless category card | /endless/play?category=:id (auto-starts session) |
| /endless random card | /endless/play (no category, random mode) |
| Quit confirmation | /endless/results/:sessionId |

## 14.10 Endless Leaderboard (Future)

At MVP, Endless is personal-best only. In a later phase, add an all-time high score board per category. This is a lightweight addition: a view or materialized view over game_sessions WHERE mode = 'endless' GROUP BY category_id, ranked by MAX(score). Do not build this until you have enough players to make it meaningful.

## 14.11 Admin Considerations

- Questions marked is_active = false are excluded from both Daily and Endless pools automatically

- Category question count shown on /endless hub — if a category has fewer than 10 active questions, consider hiding it or showing a low-content warning

- Endless sessions appear in /admin/reports under the same anti-cheat flag review — same detection logic applies

- No additional admin UI needed for Endless at MVP — it runs off the existing question and category infrastructure

# 15. Anti-Cheat Summary

| Protection | Where | How |
| --- | --- | --- |
| Bot signup | Signup form | Cloudflare Turnstile validates token server-side |
| Answer key exposure | DB schema | question_answers table: SELECT = service role only |
| Score manipulation | Edge Function | Score calculated server-side, never accepted from client |
| Multiple attempts | DB constraint | Unique partial index on (user_id, daily_set_id) WHERE completed |
| Impossibly fast answers | Edge Function | Flag sessions with any response < 300ms |
| Session replay | Edge Function | Validate session is 'active' and belongs to calling user |
| Question order cheating | Game session | Question order locked in daily_set_questions.position at session start |
| Rate abuse | Supabase + Netlify | Rate limit answer submission endpoint; Supabase auth rate limits |

# 16. Known Risks & Mitigations

| Column | Type | Notes |
| --- | --- | --- |
| Content drought | High | Write 100 questions before launch. Schedule production. Batch admin tools early. |
| Low day-2 retention | High | Streak mechanic and daily email are the two retention levers. Wire both in Phase 3. |
| Real-time leaderboard lag | Medium | Cache and refresh every 60s. Full Realtime is a Phase 4 enhancement. |
| Email deliverability | Medium | Verify domain properly. Use DKIM/SPF/DMARC. Monitor bounce rates in Resend. |
| Anti-cheat false positives | Low | Manual review workflow in /admin/reports before any account actions. |
| Supabase Edge Function cold starts | Low | Acceptable for async game. Not acceptable for real-time — irrelevant at MVP. |

# 17. One-Weekend MVP Checklist

If you want a working product in two days, this is the minimum viable list. Everything else is Phase 2+.

- Supabase project created, schema migrated

- Email/password auth working end-to-end (signup → verify → login)

- 20 questions seeded via SQL or admin script

- One daily set of 10 questions published

- Play screen working with timer

- finalize-session Edge Function scoring correctly

- Results screen showing per-question breakdown

- Leaderboard showing today's top scores

- Netlify deployment live on a real domain

- One Resend template: challenge email

- Challenge link generated from results screen

That is a shippable, shareable trivia game.